ITER Organization Call for Expertise No: IO/17/CFE/13640/SMS

Engineering Systems Design for ITER Diagnostics Components

FINANCIAL PROPOSAL

Name of Expert:

| Deliverable | Description | Due Date | Value (EUR) |
| --- | --- | --- | --- |
| D01 | Collect and summarize in the report current status of Hard Core components designs as applicable to diagnostics. Discuss with ITER ROs and upload the report in the IDM. | T0+1 month |  |
| D02 | Prepare all necessary analysis and assessment reports needed for neutronic diagnostics development to advance them to the next design phases. Agree the needs for diagnostic calibration by remote handling means and summarize them in the IDM document. | T0+3 months |  |
| D03 | Prepare engineering justification documents and analysis reports for diagnostic penetrations in the buildings. Discuss them with Safety group and upload in the IDM for review. | T0+6 months |  |
| D04 | Prepare engineering justification documents and analysis reports for fire loads as applicable to diagnostic systems. Discuss with safety group and agree on the common strategy for the fire protection. Upload reports in the IDM for review and approval. | T0+9 months |  |
| D05 | Agree and update interface sheets between diagnostics and vacuum, liquid and gas, tritium plant, buildings (penetrations) and radwaste following the latest designs of the interfacing systems. | T0+12 months |  |
|  |  | TOTAL |  |

NB:

-	Deliverables value must include all expenses that are necessary to deliver the services including travel, accommodation, daily subsistence allowances and any other conceivable expenses.

Date

Signature