ITER Organization Call for Expertise No: IO/18/CFE/15266/SMS

Maintenance Diagnostic System Ports

FINANCIAL PROPOSAL

Name of Expert:

| Deliverable | Description | Due Date | Value (EUR) |
| --- | --- | --- | --- |
| D01 | Update the current ORE documents for diagnostic ports based on latest maintenance schemes, port designs and assumptions following First Plasma equatorial ports PDRs and UP#18 PDR. Discuss with interface ROs (RH, maintenance, safety, diagnostic experts, neutronics expert) and put the updated documents in the IDM for review and approval. The reviewers of the report need to be coherent with the ITER_D_2EXFXU - Sign-Off Authority for Project Documents. | T0+2 months |  |
| D02 | Prepare maintenance assessment docs and supportive analysis for systems located in Equatorial Port #8 in preparation for EP#8 PDR. Discuss them with experts and put in the IDM for review/ approval. Prepare the proper input package for the PDR. The reviewers of the input package need to be coherent with the Document Production Plan. | T0+5 months |  |
| D03 | Prepare maintenance assessment docs and supportive analysis for systems located in Equatorial Port #12 in preparation for EP#12 FDR. Discuss them with experts and put in the IDM for review/ approval. Prepare the proper input package for the FDR. The reviewers of the input package need to be coherent with the Document Production Plan. | T0+8 months |  |
| D04 | Prepare maintenance assessment docs and supportive analysis for systems located in Equatorial Port #11 in preparation for EP#11 FDR. Discuss them with experts and put in the IDM for review/ approval. Prepare the proper input package for the FDR. The reviewers of the input package need to be coherent with the Document Production Plan. | T0+11 months |  |
| D05 | Prepare assessment and justification of tooling necessary to refurbish diagnostic components located on the closure plates of the upper, equatorial and lower ports. Agree the proposed solutions with RH, maintenance and safety experts within IO and approval of documents before design review of a particular system. The reviewers of the input package need to be coherent with the Document Production Plan. | T0+12 months |  |

NB:

-	Deliverables value must include all expenses that are necessary to deliver the services including travel, accommodation, daily subsistence allowances and any other conceivable expenses.

Date

Signature