ITER Organization Call for Expertise No: IO/16/CFE/13341/SMS

Engineering Assessment and Justifications of Diagnostics Systems

FINANCIAL PROPOSAL

Name of Expert:

| Deliverable | Description | Due Date | Value (EUR) |
| --- | --- | --- | --- |
| D01 | Assessment and verification of Structural, EM and Thermohydraulic analyses for different diagnostic systems which have their Design Reviews scheduled in the Q1 of 2017. In this task it is included the calculation and control of the different interfaces which could affect the performing of these analyses. Deliverable is the assessment and verification of Structural, EM and Thermo-hydraulic analyses upon request + Control Interfaces + Technical reports in IDM. | T0+1 month |  |
| D02 | Review/Creation of system load specifications (SLS) for different diagnostic systems which have their Design Reviews scheduled in the Q1 of 2017. Apply the Template/Guideline for Load Specification for in-Port and In-Vessel components. Deliverable is Review/Creation of SLS upon request + Technical reports in IDM. | T0+3 months |  |
| D03 | Assessment and verification of Structural, EM and Thermohydraulic analyses for different diagnostic systems which have their Design Reviews scheduled in the Q2 of 2017. In this task it is included the calculation and control of the different interfaces which could affect the performing of these analyses. Deliverable is the assessment and verification of Structural, EM and Thermo-hydraulic analyses upon request + Control Interfaces + Technical reports in IDM. | T0+4 months |  |
| D04 | Review/Creation of system load specifications (SLS) for different diagnostic systems which have their Design Reviews scheduled in the Q2 of 2017. Apply the Template/Guideline for Load Specification for in-Port and In-Vessel components. Deliverable is Review/Creation of SLS upon request + Technical reports in IDM. | T0+6 months |  |
| D05 | Assessment and verification of Structural, EM and Thermohydraulic analyses for different diagnostic systems which have their Design Reviews scheduled in the Q3 of 2017. In this task it is included the calculation and control of the different interfaces which could affect the performing of these analyses. Deliverable is the assessment and verification of Structural, EM and Thermo-hydraulic analyses upon request + Control Interfaces + Technical reports in IDM. | T0+7 months |  |
| D06 | Review/Creation of system load specifications (SLS) for different diagnostic systems which have their Design Reviews scheduled in the Q3 of 2017. Apply the Template/Guideline for Load Specification for in-Port and In-Vessel components. Deliverable is Review/Creation of SLS upon request + Technical reports in IDM. | T0+8 months |  |
| D07 | Assessment and verification of Structural, EM and Thermohydraulic analyses for different diagnostic systems which have their Design Reviews scheduled in the Q4 of 2017. In this task it is included the calculation and control of the different interfaces which could affect the performing of these analyses. Deliverable is the assessment and verification of Structural, EM and Thermo-hydraulic analyses upon request + Control Interfaces + Technical reports in IDM. | T0+10 months |  |
| D08 | Review/Creation of system load specifications (SLS) for different diagnostic systems which have their Design Reviews scheduled in the Q4 of 2017. Apply the Template/Guideline for Load Specification for in-Port and In-Vessel components. Deliverable is Review/Creation of SLS upon request + Technical reports in IDM. | T0+12 months |  |

NB:

-	Deliverables value must include all expenses that are necessary to deliver the services including travel, accommodation, daily subsistence allowances and any other conceivable expenses.

Date

Signature