ITER Organization Call for Expertise No: IO/16/1-13113/CFE/SMS

Neutron Diagnostics Project Integration

FINANCIAL PROPOSAL

Name of Expert:

| Deliverable | Description | Due Date | Value (EUR) |
| --- | --- | --- | --- |
| 1 | Prepare and Support Korean DA on Preliminary Design Review of the 55.B8.NAS Port Plug Components | T0+1 month |  |
| 2 | Prepare and Support Japan DA on the Preliminary Design Review of the 55.B3.MFC Ex-Vessel | T0+4 months |  |
| 3 | Support EU-DA in Developing Conceptual Design of the 55.B7.RGRS and 55.NN.HRNS and Related Interfaces. Hold Related Conceptual Design Reviews | T0+7 months |  |
| 4 | Manage the Progress of the Design of the 55.B1.RNC in Cooperation with European DA. Prepare and Support EU-DA on Preliminary Design Review | T0+10 months |  |
| 5 | Prepare and Support Korean DA on Final Design Review of the 55.B8.NAS In-Vessel Components | T0+12 months |  |
| 6 | Prepare Executive Summary of All the Performed Activities and Draft the Next Steps of Engineering, Project and Integration Design to Support the Port Plug Diagnostics Division | T0+12 months |  |

NB:

-	Deliverables value must include all expenses that are necessary to deliver the services including travel, accommodation, daily subsistence allowances and any other conceivable expenses.

Date

Signature